On July 14, 2023, the Village began the process of applying for grants to replace the water mains that were installed in 1947. This process began with the door-to-door Income Survey.

During the past three (3) years we began continuous documentation and recording of incidents and repair costs on these seventy-nine (79) year old water mains. Through these efforts, the Village has been awarded two separate grants for replacing these water mains. A CDBG (Community Development Block Grant) of $503,100.00 and an OPWC (Ohio Public Works Commission Grant) of $390,000.00 for a total of $893,100.00. The Village will contribute $50,000.00 for a grand total of $943,100.00 for replacement of these water mains.

New water mains along with new service lines to each home will be installed on Miami Street from Jefferson Street north to Walnut Street. A new water main and new service lines will also be installed on New Street and South Street from Miami Street to Carlisle Street, and on Mill Street from Miami Street to the east side of the I & O Railroad crossing.

Village Engineers are beginning the design phase of construction by locating existing water mains and water service lines. These lines have been located and marked with blue paint and blue flags. Property lines have also been located and marked with orange paint.

On June 4, 2026, the Village received another OPWC Grant through the Logan County Engineers Office for $100,363.64 to mill and resurface New Street and South Street. This project will tentatively begin sometime in the spring of 2028.